HALO

──────────

Mac Mini Operations Manual

Exact tools, commands, prompts, automations, and workflows

for taking HALO from Level 2 to funded startup

on 1–2 hours a day

Aron Ecoff  •  Founder & CEO  •  March 2026

# Part 1: Where You Are Right Now

Your roadmap has six levels of validation. Each one proves something specific before you spend more money. Here’s exactly where you stand:

| Level | What it proves | Cost | Time | Status |
| --- | --- | --- | --- | --- |
| 1. Single Match | Two people matched by 1 data point + GPS | $0 | Done | ✓ Complete |
| 2. Multi-Attribute | Match across 5+ dimensions with scoring | $0 | Done | ✓ Complete |
| 3. Agent Conversation | IRIS talks to 20 people, 75%+ accurate profiles | $500 | 2 weeks | ← COMPLETE |
| 4. 10 Coffee Meetings | 7+/10 pairs show up, 5+/10 say worth it | $3,000 | 2–4 weeks | Pending |
| 5. Full MVP | 500 users, 100 intros, 70%+ show-up in SF | $200K | 5 months | Pending |
| 6. Protocol Expansion | 3+ domains, consistent show-up rates | $15M+ | 18–24 months | Future |

Total cost to validate before spending real money: $3,500 and 6 weeks. That’s Levels 3 and 4. If both succeed, you have real data to raise your $4M seed at $16M post-money. If either fails, you learned that for the price of a used MacBook.

Meanwhile, your execution plan needs these things to happen in parallel:

Hire: Find a founding engineer (ML/AI, $130–180K + 1–3% equity)

Validate: Complete 67 user interviews (you’ve done some, need the rest)

Fundraise: Build investor pipeline targeting consumer AI seed funds

Grow: Launch build-in-public content across LinkedIn + Twitter/X

Ship: Continuously test your live app at app-eight-alpha-38.vercel.app

You have 1–2 hours a night after your accounting job. Without automation, you can maybe do one of those per night. With the Mac Mini setup described below, you can do all five simultaneously.

# Part 2: What Perplexity Computer Actually Is

This section is here because most people buy this tool thinking it’s one thing and it’s another. I want you to know exactly what you’re paying for.

## How it works

Perplexity Computer is a cloud-based AI agent that orchestrates 19 different AI models (Claude Opus, GPT-5.4, Gemini 3.1 Pro, Grok, and others) to complete multi-step tasks. It can browse websites, fill out forms, click buttons, connect to 400+ services (Gmail, Slack, Notion, GitHub, Salesforce), and run scheduled recurring tasks.

Key detail: it does NOT control your Mac’s desktop directly. It runs in the cloud on Perplexity’s servers. Your Mac Mini is the always-on interface and file access layer. The AI processing happens remotely.

## What it costs (real numbers)

| Item | Cost | What you get |
| --- | --- | --- |
| Perplexity Max subscription | $200/month | Computer access, 10,000 credits/month, all 19 models, 400+ integrations |
| Credits for heavy use | $100–300/month extra | If you burn through 10K credits (likely with daily automation) |
| Max scheduled tasks | 10 active | Daily, weekly, monthly, yearly schedules |

⚠ CREDIT WARNING: Users report spending $200–500/month on credits beyond the subscription for heavy use. There’s no way to estimate task costs beforehand. Failed tasks still consume credits. Budget $300–400/month total, not just $200.

## What it’s genuinely good at

Multi-source research (pulls from 10+ sites in parallel, synthesizes findings)

Monitoring and alerting (track competitor launches, news, social mentions)

Multi-service workflows (search LinkedIn → draft email in Gmail → log in Notion)

Scheduled recurring tasks (daily briefings, weekly reports)

Data collection and organization across the web

## What it struggles with (be honest with yourself)

Writing or iterating on code — Claude is dramatically better at this

Long autonomous runs without human check-ins — it drifts and burns credits

Complex nuanced judgment — it’s good at following instructions, not at taste

Transparency — you can’t see what it’s doing while it runs, no execution traces on failure

Integration reliability — some OAuth tokens expire every session (Vercel is one)

## What this means for you

Use Perplexity for research, outreach, monitoring, and scheduling. Use Claude for coding, writing, architecture, and strategy. Use the Mac Mini as the always-on server that runs both plus your local dev environment, automated tests, and background jobs. Don’t try to make Perplexity do everything.

# Part 3: Complete Mac Mini Setup (Day One)

Follow these steps in order. Each one builds on the previous. Total setup time: ~3 hours.

## Step 1: Hardware and OS Configuration

What to buy:

| Item | Spec | Cost | Why |
| --- | --- | --- | --- |
| Mac Mini M4 | 16GB RAM / 256GB SSD minimum | $499–599 | Always-on, silent, low power (15W idle) |
| 32GB RAM upgrade | If budget allows | +$200 | Lets you run local AI models alongside everything else |
| HDMI dummy plug | Any brand | $8–10 | Prevents sleep issues when no monitor connected |
| Ethernet cable | Cat6 | $5–10 | Stable connection (don’t rely on Wi-Fi for a server) |

After unboxing, configure these settings:

TERMINAL: PREVENT SLEEP

# Disable sleep permanently when plugged in sudo pmset -c sleep 0 sudo pmset -c disksleep 0 sudo pmset -c displaysleep 0 # Verify settings pmset -g

SYSTEM SETTINGS

# Do these in the GUI: # System Settings > General > Sharing > Remote Login: ON (enables SSH) # System Settings > General > Sharing > Screen Sharing: ON # System Settings > Lock Screen: Set to 3 hours or Never # System Settings > Users & Groups > Automatic Login: ON # System Settings > General > About > Name: Set to "halo-server"

⚠ FileVault (full-disk encryption) is ON by default. If you want true headless operation (no monitor, auto-restart after power loss), you’ll need to disable it: System Settings > Privacy & Security > FileVault > Turn Off. This reduces one security layer but is standard for home servers.

## Step 2: Install Core Developer Tools

INSTALL HOMEBREW + ESSENTIALS

# Install Homebrew (also installs Xcode Command Line Tools) /bin/bash -c "$(curl -fsSL https://raw.githubusercontent.com/Homebrew/install/HEAD/install.sh)" # Add Homebrew to PATH (Apple Silicon) echo 'eval "$(/opt/homebrew/bin/brew shellenv)"' >> ~/.zprofile eval "$(/opt/homebrew/bin/brew shellenv)" # Install development essentials brew install node git gh docker brew install --cask visual-studio-code # Verify node --version # Should be v20+ git --version gh --version

## Step 3: Clone HALO and Set Up Local Dev

CLONE AND CONFIGURE HALO

# Clone your repo cd ~ git clone https://github.com/aronecoff/halo.git cd halo/app # Install dependencies npm install # Create your local environment file cp .env.example .env.local # Edit .env.local with your real keys: # NEXT_PUBLIC_SUPABASE_URL=https://your-project.supabase.co # NEXT_PUBLIC_SUPABASE_ANON_KEY=your-anon-key # SUPABASE_SERVICE_ROLE_KEY=your-service-role-key # ANTHROPIC_API_KEY=sk-ant-api03-your-key # NEXT_PUBLIC_APP_URL=https://app-eight-alpha-38.vercel.app # Test that it runs npm run dev # Visit http://localhost:3000 - you should see the HALO app

## Step 4: Install Supabase CLI for Local Development

This lets you run your entire Supabase backend locally — Postgres database, auth, storage, real-time — without hitting the cloud. Faster iteration, zero latency, works offline.

SUPABASE LOCAL SETUP

# Install Supabase CLI brew install supabase/tap/supabase # Initialize in your HALO app directory cd ~/halo/app supabase init # Start local Supabase (requires Docker running) supabase start # This outputs local URLs: # API URL: http://localhost:54321 # Studio URL: http://localhost:54323 <-- local database GUI # Anon Key: eyJhbGci... # Service Key: eyJhbGci... # Access Supabase Studio in browser: # http://localhost:54323

## Step 5: Install Remote Access (Tailscale)

Tailscale creates a private encrypted network between all your devices. Once installed, you can SSH into your Mac Mini from your phone at work, or screen-share from your laptop anywhere.

TAILSCALE SETUP

# Download from https://tailscale.com/download/mac # Or install via Homebrew: brew install --cask tailscale # Open Tailscale, sign in with your account # Install on your phone too (iOS/Android app) # Now from your phone or laptop (on Tailscale network): ssh your-username@halo-server # You're on your Mac Mini from anywhere

## Step 6: Install Perplexity Computer

PERPLEXITY SETUP

# Download Perplexity from https://www.perplexity.ai/ # Or Mac App Store # Subscribe to Perplexity Max ($200/month) # Enable Computer features in settings # Log into these accounts inside Perplexity's browser: # - LinkedIn (for co-founder/investor search) # - Gmail (for outreach) # - Twitter/X (for content posting and monitoring) # - GitHub (for candidate evaluation) # - Notion (for logging results) OR create a local markdown log

## Step 7: Install Automation Tools

N8N WORKFLOW AUTOMATION (free, self-hosted)

# Install n8n globally npm install -g n8n # Start n8n n8n start # Access at http://localhost:5678 # This is your free automation engine - connect APIs, # schedule workflows, process webhooks, no code needed

PLAYWRIGHT (automated browser testing for your app)

# In your HALO app directory cd ~/halo/app npm install --save-dev @playwright/test npx playwright install # This installs Chromium, Firefox, and WebKit browsers # for automated end-to-end testing of your app

## Step 8: Install Local AI (Optional but Powerful)

Ollama lets you run AI models locally on your Mac Mini with zero API costs. Useful for batch processing, testing, and tasks where you don’t want to pay per-request.

OLLAMA SETUP

# Install Ollama brew install ollama # Download a model (Llama 3.1 8B runs well on 16GB) ollama pull llama3.1 # Test it ollama run llama3.1 # Type a question - it runs 100% locally, no API costs # API endpoint for scripts: # http://localhost:11434/api/generate

## Step 9: Set Up Monitoring

UPTIME MONITORING

# Go to https://uptimerobot.com/ (free tier: 50 monitors) # Create monitors for: # 1. https://app-eight-alpha-38.vercel.app (your live app) # 2. http://halo-server:5678 (n8n, via Tailscale) # 3. http://halo-server:54323 (Supabase Studio, via Tailscale) # Set alerts to email + phone notification

# Part 4: The Automation Workflows

This is where the Mac Mini earns its keep. Each workflow below runs automatically. You review results in the evening.

──────────────────────────────────────────────────

## Workflow 1: Co-Founder & Investor Sourcing

Runs: Daily via Perplexity scheduled task

Time saved: ~90 minutes/day of manual LinkedIn/AngelList browsing

Maps to: Execution plan Day 2 (co-founder search), Day 3 (10 LinkedIn outreach)

PERPLEXITY SCHEDULED TASK: CO-FOUNDER SOURCING

Search LinkedIn and Wellfound for ML/AI engineers who match ALL of these: - 3+ years building recommendation systems in production (not academic) - Production experience with Anthropic Claude API or OpenAI API - Hands-on vector database experience (Pinecone, Weaviate, or Chroma) - WebSocket architecture or real-time systems experience - Python + TypeScript fluency Priority companies to search: Anthropic, OpenAI, Cohere, Hinge, Tinder, Bumble, Match Group, Meta AI, Google DeepMind, Netflix, Spotify, Pinterest. Also check: anyone who recently left these companies (likely looking for startup opportunities). For each person found, record: 1. Full name and current title 2. LinkedIn URL 3. Specific relevant experience (which rec system they built, what scale) 4. A personalized 3-sentence connection message referencing their work 5. Fit score: Strong / Possible / Weak Save all results to my running candidates log. Flag any Strong fits at the top. Skip anyone I've already reviewed (check the log first).

PERPLEXITY SCHEDULED TASK: INVESTOR PIPELINE

Research seed-stage VC firms and angels investing in: - Consumer AI / agentic AI products - Dating / social / connection platforms - Loneliness economy / mental health tech / relationship tech - Marketplace or network-effect businesses For each fund found, record: 1. Firm name and relevant partner 2. Typical check size and stage 3. Portfolio companies (especially consumer social or AI) 4. Thesis alignment with HALO (why they'd care) 5. Any warm intro paths (shared connections, events, Twitter follows) Also search for: angel investors who were early at Hinge, Bumble, Match Group, or any AI-social startup that sold or raised Series A+. Comparable exits for context: Fruitz > Bumble ($150M, 8x revenue), Hyperconnect > Match ($1.73B, 10x), Glint > LinkedIn ($400M, 15x). Update weekly. Flag new additions at the top.

Your evening workflow (10 min): Open the candidates log. Review Strong fits. Send connection requests to the top 3–5. Open the investor list. Note any with warm intro paths to pursue.

──────────────────────────────────────────────────

## Workflow 2: Test User Recruitment for Level 3

Runs: Daily for 2 weeks (until 20 users secured)

Maps to: Roadmap Level 3: IRIS talks to 20 real people, produces 75%+ accurate profiles

PERPLEXITY TASK: FIND LEVEL 3 TEST USERS

Find online communities where single professionals ages 25-42 in the San Francisco Bay Area discuss dating frustration or loneliness. Search these specific places: - Reddit: r/sanfrancisco, r/bayarea, r/dating, r/OnlineDating, r/datingoverthirty, r/SFr4r, r/dating_advice - Facebook: SF singles groups, Bay Area networking groups - Discord: Bay Area social servers, SF tech community servers - Meetup.com: SF singles events, Bay Area networking, young professionals - Twitter/X: threads about dating app burnout, SF dating scene For each community found, record: 1. Name, platform, member count, activity level 2. Whether they allow recruitment/research posts 3. A draft recruitment post tailored to that community's tone Draft post template (adjust per community): "I'm building something different from dating apps - an AI that actually gets to know you through conversation, then finds genuinely compatible people for you. I need 20 Bay Area professionals (25-42) to test the matching conversation. Takes 15 minutes. Free. You get to see your full compatibility profile. DM me or comment if interested." Also find: SF-based therapists, relationship coaches, or matchmakers who might refer clients. Record contact info and outreach approach. Target: recruit 25 people (expect ~80% actually complete = 20 usable).

Why 20 specifically: Your roadmap Level 3 success metric is 20 conversations where 75%+ say the profile is accurate. This directly unlocks Level 4 (the 10 coffee meetings test).

──────────────────────────────────────────────────

## Workflow 3: Competitive Intelligence

Runs: Daily at 8am via Perplexity scheduled task

Time saved: ~45 min/day of manual news reading

PERPLEXITY SCHEDULED TASK: DAILY HALO BRIEFING

Check these sources for the last 24 hours: PRODUCT LAUNCHES: - Product Hunt: any new AI-dating, AI-social, or AI-matchmaking product - TechCrunch, The Verge, VentureBeat: AI relationship/social coverage - Y Combinator: new batch companies in social/dating COMPETITOR MOVES: - Hinge: new AI features, strategy changes, engineering blog posts - Bumble: pivot announcements, AI integration news - Match Group: quarterly earnings mentions, new product launches - Any startup claiming "agent-based matching" or "autonomous dating" MARKET DATA: - New loneliness statistics or reports - Dating app revenue/user trend reports - Consumer AI adoption data RESEARCH: - arXiv/Google Scholar: recommendation systems, behavioral modeling, multi-agent negotiation, compatibility prediction papers FORMAT: 5-bullet summary. Lead with anything that directly affects HALO's positioning. Flag urgent items. Skip slow news days.

Your evening workflow (5 min): Read the briefing with coffee. If something’s urgent (competitor launched something similar), adjust your pitch deck or strategy that evening.

──────────────────────────────────────────────────

## Workflow 4: Build-in-Public Content

Runs: Daily via Perplexity scheduled task

Maps to: Execution plan Day 1 (announce), Day 3 (10 LinkedIn outreach), Day 4 (post about research)

PERPLEXITY SCHEDULED TASK: CONTENT DISTRIBUTION

Post one piece of content per day, alternating LinkedIn and Twitter/X. Best times: 8-10am or 5-7pm for maximum visibility. CONTENT ROTATION (cycle through these themes): Week 1-2: Launch phase - Day 1: Visionary post (use the restaurant analogy from my drafts) - Day 2: Personal post (why I'm building this) - Day 3: Problem post (dating app frustration stats) - Day 4: Technical post (agent architecture overview) - Day 5: User insight (anonymized learnings from interviews) - Weekend: Rest or repost best performer Week 3+: Build-in-public phase - What I shipped this week (features, bug fixes) - Learnings from Level 3 testing (anonymized) - Challenges I'm facing (real, not performed) - Market observations from daily briefing - Founder journey reflections AFTER EACH POST: - Monitor engagement for 2 hours - Flag comments from: investors, potential co-founders, potential users, journalists, other founders building in AI/social - Log: impressions, comments, shares, DMs, waitlist signups HASHTAGS: LinkedIn: #BuildInPublic #AI #HumanConnection #StartupLife #FounderJourney Twitter/X: shorter, 2-3 max per tweet

Your evening workflow (15 min): Review flagged comments. Reply personally to anyone who looks like a user, investor, or potential hire (algorithm rewards replies within 2 hours — the Mac Mini flags them so you can hit that window when you sit down). Approve tomorrow’s scheduled post.

──────────────────────────────────────────────────

## Workflow 5: Automated App Testing

Runs: 3x/week via Playwright + Perplexity

Maps to: Continuous QA on your live app at app-eight-alpha-38.vercel.app

This workflow has two parts. Playwright runs automated technical tests on the Mac Mini. Perplexity does UX walkthroughs like a real user.

PLAYWRIGHT TEST SCRIPT: tests/halo-flow.spec.ts

import { test, expect } from '@playwright/test'; test('full onboarding flow', async ({ page }) => { // Hit the live app await page.goto('https://app-eight-alpha-38.vercel.app'); // Check landing page loads await expect(page.locator('text=HALO')).toBeVisible({ timeout: 10000 }); // Test signup flow exists const signupButton = page.locator('button:has-text("Begin")'); if (await signupButton.isVisible()) { await signupButton.click(); } // Verify IRIS chat interface loads await expect(page.locator('[class*="chat"], [class*="Chat"]')) .toBeVisible({ timeout: 15000 }); console.log('Onboarding flow: PASSED'); }); test('API health checks', async ({ request }) => { const base = 'https://app-eight-alpha-38.vercel.app'; // Chat endpoint responds const chat = await request.post(`${base}/api/chat`, { data: { message: 'hello', history: [] } }); expect(chat.status()).toBeLessThan(500); // Match endpoint responds const match = await request.get(`${base}/api/match`); expect(match.status()).toBeLessThan(500); console.log('API health: PASSED'); });

SCHEDULE TESTS TO RUN AUTOMATICALLY (launchd)

# Create file: ~/Library/LaunchAgents/com.halo.playwright.plist # Schedule: runs Mon/Wed/Fri at 11am <?xml version="1.0" encoding="UTF-8"?> <!DOCTYPE plist PUBLIC "-//Apple//DTD PLIST 1.0//EN" "http://www.apple.com/DTDs/PropertyList-1.0.dtd"> <plist version="1.0"> <dict> <key>Label</key> <string>com.halo.playwright</string> <key>ProgramArguments</key> <array> <string>/opt/homebrew/bin/npx</string> <string>playwright</string> <string>test</string> </array> <key>WorkingDirectory</key> <string>/Users/YOUR_USER/halo/app</string> <key>StartCalendarInterval</key> <array> <dict><key>Weekday</key><integer>1</integer> <key>Hour</key><integer>11</integer></dict> <dict><key>Weekday</key><integer>3</integer> <key>Hour</key><integer>11</integer></dict> <dict><key>Weekday</key><integer>5</integer> <key>Hour</key><integer>11</integer></dict> </array> <key>StandardOutPath</key> <string>/tmp/halo-test.log</string> <key>StandardErrorPath</key> <string>/tmp/halo-test-error.log</string> </dict> </plist>

LOAD THE SCHEDULE

launchctl load ~/Library/LaunchAgents/com.halo.playwright.plist

PERPLEXITY TASK: UX WALKTHROUGH (3x/week)

Go to app-eight-alpha-38.vercel.app and test the complete user journey: PERSONA A (Monday): 28-year-old female software engineer, anxious attachment style, introverted, recently moved to SF, looking for dating. Answer IRIS's questions as this persona would. PERSONA B (Wednesday): 34-year-old male marketing director, secure attachment, extroverted, lives in Marina district, looking for both dating and new friendships after a breakup. PERSONA C (Friday): 26-year-old non-binary designer, avoidant attachment, skeptical of AI and dating apps, cautious but curious. FOR EACH WALKTHROUGH, LOG: 1. Did signup work without errors? 2. Did IRIS ask coherent, non-repetitive questions? 3. Did the conversation feel natural or robotic? 4. Did IRIS produce a personality profile? Was it plausible? 5. Was a match generated with venue, time, and conversation starter? 6. Were the 12 SF venues used correctly? (Saint Frank, Sightglass, The Mill, Equator, Andytown, Hollow, Reveille, Flywheel, Ritual, Four Barrel, Blue Bottle Hayes, Wrecking Ball) 7. Did accept/decline work? 8. Any errors, broken UI, or confusing moments? Rate overall experience 1-5 and list specific issues.

# Part 5: Week-by-Week Execution Plan

Each week has one primary goal. The Mac Mini runs the automated workflows. You focus your 1–2 evening hours on the things only you can do.

## Week 1: Setup + Launch

| Mac Mini does this (automated) | You do this (evening, ~2hrs) |
| --- | --- |
| Day 1-2: Setup complete (follow Part 3) | Set up the Mac Mini. Follow every step in Part 3. |
| Co-founder search begins running daily | Review first batch of candidates. Send top 5 outreach messages. |
| Investor research begins running daily | Review investor list. Identify warm intro paths. |
| First build-in-public post scheduled | Write your personal "why I'm building this" post. |
| First app QA test runs | Fix any critical bugs found. |
| Competitive briefing starts daily at 8am | Read first briefing. Adjust pitch deck if needed. |

Week 1 budget: $25,500 (law firm retainer $25K + Perplexity $200 + interview incentives $200 + Mac Mini $500). The law firm retainer is the big one — your execution plan has this on Day 5.

## Week 2: User Research + Pipeline Building

| Mac Mini does this (automated) | You do this (evening, ~2hrs) |
| --- | --- |
| Co-founder pipeline: daily candidates added | Take calls with top 3 candidates. Evaluate fit. |
| Test user recruitment: finding SF communities | Post recruitment messages in flagged communities. |
| Content: daily posts going out on schedule | Reply to flagged engagement. Approve next day's post. |
| Competitive briefing: daily at 8am | Read briefing. Note anything for investor conversations. |
| App QA: 3 persona walkthroughs this week | Fix bugs found. Improve IRIS system prompt if needed. |

Week 2 target: 8 user interviews done (your execution plan says 8 by end of Week 1—2). 10+ Level 3 test users recruited. 3+ co-founder candidates in conversation.

## Weeks 3–4: Level 3 — The 20-Person IRIS Test

| Mac Mini does this (automated) | You do this (evening, ~2hrs) |
| --- | --- |
| Recruitment continues until 25 signups secured | Schedule and confirm 20 IRIS conversation sessions. |
| Perplexity tests IRIS with different personas daily | Review transcripts. Tune IRIS system prompt for accuracy. |
| Co-founder search continues (expanded to Twitter/X, GitHub) | Final interviews with top 2-3 candidates. |
| Content shifts to "what we're learning" theme | Write authentic posts about Level 3 findings. |
| Competitive monitoring catches any new launches | Update pitch deck with Level 3 data. |

Level 3 success metric: 20 conversations completed. 75%+ of participants say "yeah, that profile sounds like me." If this passes, you have real validation. If it fails, you learned for $500.

## Weeks 5–6: Level 4 — The 10 Coffee Meetings

| Mac Mini does this (automated) | You do this (evening, ~2hrs) |
| --- | --- |
| Venue research: confirms hours/availability at your 12 SF coffee shops | Select 10 pairs from the 20 profiles. Assign venues based on location. |
| Participant reminders and RSVP tracking | Monitor who's confirmed. Adjust pairings if needed. |
| Post-meeting feedback collection automated | Analyze feedback. Document what worked and what didn't. |
| Investor pipeline now has 50+ targets with research | Compile Level 3 + 4 results into a data package for fundraising. |
| Content: share real results (anonymized) publicly | This is your strongest content yet. Post the real numbers. |

Level 4 success metric: 7+/10 pairs show up. 5+/10 say it was worth their time. Your paper prototype got 83% show-up and 4.2/5 satisfaction. Beat or match that with IRIS-generated profiles and you have a fundable company.

## After Week 6: What Changes

If Levels 3 and 4 pass, you have:

Real user data (20 profiled users, 10 facilitated meetings)

Quantified show-up rates and satisfaction scores

A working agent conversation (IRIS) with proven accuracy

A co-founder candidate (or offer extended)

An investor pipeline of 50+ funds with research

6 weeks of build-in-public content with an engaged audience

A continuously tested, bug-free demo app

That’s the package you take into investor meetings. Your business plan projects a $4M seed at $16M post-money valuation. With this data, that ask becomes defensible.

# Part 6: How Perplexity and Claude Work Together

|  | Perplexity Computer (Mac Mini) | Claude (Any Device) |
| --- | --- | --- |
| Architecture | Cloud-based, 19 AI models orchestrated | Single deep model, runs locally or via API |
| Best at | Research, browsing, monitoring, multi-service automation, scheduling | Coding, writing, architecture, debugging, strategy, document creation |
| HALO job | Find co-founders, build investor list, recruit users, post content, test app UX | Build features, fix bugs, write pitch materials, design systems, brainstorm |
| Runs | 24/7 on the Mac Mini | When you sit down in the evening |
| Cost | $200-400/month (subscription + credits) | $20/month (Claude Pro) |
| Weakness | Can't code well, no transparency into failures, credit burns | Can't browse the web or interact with live websites |

## Your daily rhythm

| Time | What happens | Tool |
| --- | --- | --- |
| 8:00 AM | Competitive briefing lands in your log | Perplexity (auto) |
| 9 AM – 5 PM | Co-founder search, investor research, content posted, app tested | Perplexity (auto) |
| 6:00 PM | You sit down. Open the daily log. Review everything the Mac Mini found. | You (15 min) |
| 6:15 PM | Approve outreach messages. Reply to flagged comments. Triage bugs. | You (15 min) |
| 6:30 PM | Open Claude. Work on the hard stuff: features, architecture, pitch. | Claude (60-90 min) |
| 8:00 PM | Done. Mac Mini keeps running overnight. | Perplexity (auto) |

The math: Perplexity works ~16 hours/day on your behalf (the overnight and workday hours). You work 2 hours. Claude amplifies your 2 hours by 3–4x through faster coding and writing. Net output: equivalent to 8–10 hours of focused work per day.

# Part 7: What This Costs

| Item | Cost | Frequency | Running total |
| --- | --- | --- | --- |
| Mac Mini M4 16GB | $499–599 | One-time | $599 |
| HDMI dummy plug | $10 | One-time | $609 |
| Perplexity Max | $200 | Monthly | $809 (month 1) |
| Perplexity credits (overage) | $100–200 | Monthly (estimate) | $1,009 |
| Claude Pro | $20 | Monthly | $1,029 |
| Electricity (24/7) | $5 | Monthly | $1,034 |
| Supabase, n8n, Ollama, Playwright | $0 | Free / self-hosted | $1,034 |
| Tailscale, UptimeRobot | $0 | Free tier | $1,034 |

Month 1 total: ~$1,034. Ongoing monthly: ~$325–425. Compare to your execution plan Week 1 budget of $25,500. The Mac Mini setup is 4% of that. It’s the cheapest force multiplier in your entire plan.

Your business plan projects $480K Year 1 revenue with 3,500 users. Your seed round is $4M. In that context, $400/month for a machine that effectively triples your working capacity is the most obvious investment you can make.

# Part 8: What This Doesn’t Fix

I’m not going to pretend a Mac Mini solves everything. Here’s what still depends entirely on you:

## The hard engineering

Your founding engineer spec describes five core systems: the Social State Threshold Engine (Starved/Normal/Cautious/Overwhelmed behavioral states), the Feedback Loop System (reinforcement learning from "How did that feel?" ratings), Agent-to-Agent Negotiation Protocols (multi-agent negotiation with privacy-preserving disclosure), the Six-Stage Matching Pipeline (running every 60 seconds with the formula S = 0.30P + 0.30B + 0.20N + 0.20C), and Location Intelligence Infrastructure (Foursquare Places API, sub-100ms geospatial queries). These are genuine research-level engineering problems. Claude can help you code them. Perplexity cannot.

## Closing investors

The Mac Mini builds your investor list and keeps your pitch current. But the 30-minute meeting where someone decides to write a $4M check? That’s you in the room. Your briefing doc, pitch deck, and financial model are already strong. The machine just makes sure you walk in with the latest data.

## The 67 user interviews

Your business plan says you conducted 67 in-depth interviews averaging 52 minutes each. That’s 58 hours of conversation. Perplexity can find the people and help schedule. But sitting across from someone hearing their dating frustrations for an hour — building the empathy that shapes your product — that’s irreplaceable human work.

## Making the hard calls

When Level 3 data says IRIS profiles are only 60% accurate instead of 75%, you decide whether to iterate or pivot. When your best co-founder candidate wants 5% equity instead of 3%, you negotiate. When an investor passes, you figure out why and adjust. No automation replaces founder judgment.

The Mac Mini turns your 2 hours into 8–10 hours of output. But you still have to show up for those 2 hours every single night. Consistency is the thing that actually builds companies. The machine removes excuses. It doesn’t remove the requirement.

──────────────────────────────────────────────────

# Bottom Line

You’ve completed Levels 1 and 2. Levels 3 and 4 cost $3,500 and take 6 weeks. They’re the cheapest possible way to prove HALO works before spending $200K on a full MVP.

The Mac Mini makes those 6 weeks actually executable on 2 hours a night. Without it, you’re manually searching for people, manually reading news, manually posting content, manually testing your app — and the 2 hours are gone before you build a single thing.

With it: searching, monitoring, posting, testing, and outreach happen while you’re at your day job. Your 2 hours are 100% building, deciding, and shipping.

Your roadmap’s governing principle: “Minimize risk at every step.”

The Mac Mini is $600 upfront and $400/month. If it shaves 2 weeks off finding your co-founder, it paid for itself. If it catches a critical bug before an investor demo, it paid for itself a hundred times over. If it helps you hit Level 4 validation 3 weeks faster, you’re raising your seed round a month earlier.

Go get the Mac Mini. Follow Part 3. Run the workflows from Part 4. Execute the plan in Part 5. Ship Level 3.